**Orthopaedic Surgery Gaming App - Week 11 Status Report**

**To:** Dr. April Armstrong,

Dr. Gary Updegrove,

Dr. Greg Lewis, PSU Hershey College of Medicine

**From:** Amber Graham, Nicholas Duffner, Chenning Zhang

**Subject:**  Progress Update for Week of April 8, 2019

**Date:** April 8, 2019

**Current Project Status:**

* Integrating and testing Anatomy Quiz and both Trauma Scenarios.
* Graphic Designer working on all game graphics.

**Work Performed:**

* Made corrections to Trauma Scenarios regarding feedback from sponsor for improved accuracy.
* Completed development for the Anatomy Quiz.

**Team Meetings:**

* Team met on Tuesday 4/2 with professor for weekly status meeting.
* Will meet with professor on Tuesday 4/9 for weekly status meeting.
* Will meet on Thursday 4/11 to integrate Anatomy Quiz.

**Goals for this Week:**

* Integrate Anatomy Quiz with rest of game.
* Complete testing and integration of Anatomy Quiz and Trauma Scenarios.
* Address remaining feedback from sponsor regarding demo.
* Purchase and obtain professional graphics.

**Future Work:**

* Incorporate permanent graphics.
* Gather publishing and copyright information for sponsors (deliverable item).
* Write technical documentation for future development (deliverable item).

