**Orthopaedic Surgery Gaming App - Week 12 Status Report**

**To:** Dr. April Armstrong,

Dr. Gary Updegrove,

Dr. Greg Lewis, PSU Hershey College of Medicine

**From:** Amber Graham, Nicholas Duffner, Chenning Zhang

**Subject:**  Progress Update for Week of April 15, 2019

**Date:** April 15, 2019

**Current Project Status:**

* Integrating and testing Anatomy Quiz and both Trauma Scenarios.
* Updating working graphics for permanent use.

**Work Performed:**

* Created poster for our project and submitted it to the Learning Factory.
* Created background graphics for all sections of game and Anatomy Review graphics.

**Team Meetings:**

* Team met on Tuesday 4/11 with professor for weekly status meeting.
* Will meet with professor on Tuesday 4/16 for weekly status meeting.
* Will meet after weekly status meeting Tuesday 4/16 to integrate all the screens.

**Goals for this Week:**

* Integrate Anatomy Quiz with rest of game.
* Complete testing and integration of Anatomy Quiz and Trauma Scenarios.
* Address remaining feedback from sponsor regarding demo.

**Future Work:**

* Incorporate permanent graphics.
* Gather publishing and copyright information for sponsors (deliverable item).
* Write technical documentation for future development (deliverable item).

